## Slide 1
AGENT FACTORY
Reminders that respect consent, and an AI receptionist that answers the phone
ITECH3208 / 3209 · Federation University · Client: Zakir Ullah Shah · Sprint 5 poster session
1
Project definition: goal and sprint goals
Project goal
Give clinics, salons and trades reminders that never message anyone who has not opted in, and an AI receptionist that answers their phone, on one platform they control.
The problem
Small businesses lose bookings to no-shows and missed calls, and cannot risk messaging people who never agreed to be contacted.
Sprint 5 goals (each one checkable)
Close the gaps found against the client brief: reminder controls, templates, rescheduling, call summaries, site
LIVE
Prove delivery end to end: an email reminder lands on time
DONE
Keep each organisation's data separate: activity, analytics, exports
LIVE
Prove SMS delivery: Twilio registration is in review
IN REVIEW
2
Technical status and demo: try it now
1. Scan the code for our website, tap Open Web UI, sign in (ask us for the login)
2. Contacts tab: opted-in and opted-out people
3. Reminders tab: opted-out contacts and past dates are refused
4. Call +1 802 444 8729: ask the hours, then say goodbye
5. Activity tab: the call, with its summary, sentiment and priority
6. MyAI tab: ask how to add a contact, or preview a patient chat
Our website
761
automated tests, run by CI on every change
403
reply to any forged Twilio call
7 s
email reminder arrived after its send time
Live
a real call answered by voice
Web app + CRM
accounts, contacts
Consent gate
opt-in, STOP, quiet hours
Reminders engine
no double sends
SMS, voice, email
Twilio and SMTP
AI receptionist
FAQ, handoff, booking
3
Roadmap and problem solving
Finished and live
Accounts, contacts, CSV import
Consent, STOP, quiet hours
Reminders: repeat, pause, templates
Voice receptionist, call summaries
Roles, API keys, MyAI help
In progress
SMS: Twilio registration in review
Contacts kept across restarts
Final checks with a live call
Still to do
Recordings, handover pack
Client feedback
Journals and interviews
Path to completion: live test call (Dilraj) → SMS approval (Prabhjot) → recordings and handover pack (all) → journals and interviews (everyone)
Problems we found and fixed
Gmail dropped our connection: fixed the hostname we announce
Forged calls could reach the receptionist: every webhook is signature-checked
Dashboard counted every call turn as a call: counts real calls
Dashboard showed invented rates: now live data only
Send Reminder only wrote a log row: it now really sends
Risk | What we are doing
SMS waits on Twilio registration | In review; voice and email work now
Live demo needs a network | Backup recording ready
Patient data must stay private | Consent first; each organisation separate
Old tickets did not match the code | Audited every ticket against the code
4
Team: everyone owns a part and can answer for it
Dilraj Singh
Product owner, lead developer
Ask me about: Receptionist, call summaries, cloud setup
Prabhjot Singh
Scrum master, full-stack
Ask me about: Reminder controls, email, webhook security
Dhiman Roy
Backend: accounts and consent
Ask me about: Templates, rescheduling, roles and API keys
Saifur Rahman Bhuiyan
Delivery, analytics, web
Ask me about: Live dashboard, voice languages, site
Python · FastAPI · SQLite · Twilio · Claude · Docker Cloud based. Demo clinic and data are fictional.